### Project Title: Azure Demand Forecasting & Capacity Optimization System

### Project Statement:

This project focuses on building a predictive system to accurately forecast Azure Compute and Storage demand. The aim is to support the Azure Supply Chain team in making informed capacity provisioning decisions, reducing both over- and under-investment in infrastructure. The solution will apply advanced data science, feature engineering, and machine learning techniques using Azure-based tools to drive forecasting accuracy and efficiency.

### Expected Outcomes:

• Improved accuracy in forecasting Azure service demand
• Optimized capacity planning and provisioning across regions
• Reduction in CAPEX waste, contributing to potential annual savings (~$120M per 1% gain in accuracy)
• Actionable intelligence for the Azure Supply Chain team via integrated insights

### Modules & Milestones (8 Weeks, 4 Milestones)

#### Milestone 1 (Weeks 1–2)

Module: Data Collection & Preparation
Objective: Compile and prepare historical and external datasets for modeling
Tasks:
• Collect Azure Compute and Storage usage data with regional and seasonal dimensions
• Source relevant external variables (e.g., economic indicators, market demand trends)
• Clean and validate datasets: address missing values, unify formats, and ensure consistency

#### Milestone 2 (Weeks 3–4)

Module: Feature Engineering & Data Wrangling
Objective: Prepare the dataset for modeling through enrichment and transformation
Tasks:
• Identify demand-driving features like usage trends, service uptimes, and user behavior
• Engineer derived features including seasonality flags, usage spikes, and lag variables
• Reshape and wrangle datasets into model-ready form with consistent schema and time granularity

#### Milestone 3 (Weeks 5–6)

Module: Machine Learning Model Development
Objective: Build and validate models for accurate demand prediction
Tasks:
• Train various ML models (e.g., ARIMA, XGBoost, deep learning) on historical usage data
• Run comparative evaluations based on MAE, RMSE, and forecast bias
• Perform model tuning and backtesting to ensure robustness across scenarios
• Select final model based on empirical accuracy and production-readiness

#### Milestone 4 (Weeks 7–8)

Module: Forecast Integration & Capacity Planning
Objective: Operationalize the model and integrate with Azure’s provisioning ecosystem
Tasks:
• Deploy models to a production environment for real-time forecasting
• Integrate predictions with Azure capacity planning dashboards and decision support tools
• Automate reporting and surface forecast-driven infrastructure actions
• Establish monitoring pipelines and retraining logic for continuous improvement

### Evaluation Criteria:

• Milestone 1 (Week 2): Complete, clean, and structured data sources ready for modeling
• Milestone 2 (Week 4): Finalized dataset with relevant features, engineered and validated
• Milestone 3 (Week 6): Validated ML models with measurable accuracy improvements
• Milestone 4 (Week 8): Integrated forecasting system delivering insights for capacity planning and potential CAPEX savings